# 1. PoliSpace Test Plan and Execution Record

Scope: Public booking and payment evidence, verified staff applications, administrator operations, facility and Asrama availability, PIC notifications, reporting, and browser feedback. Source baseline: commit 422c2c9; prepared 5 October 2026 (Asia/Kuala_Lumpur).

Verified environment: Windows workspace checkout; bundled Node.js v24.19.0 for isolated JavaScript tests and local PHP 8.3.30 for isolated backend rule checks. Live Laravel/MySQL service, browser devices, and SMTP delivery were not exercised. No application data was changed.

Execution: 13 unit cases documented; 10 case rows supported by isolated checks; 38 integration cases documented and not run; 30 acceptance scenarios documented and awaiting human execution. The Node runner reported 45 tests passed; the PHP script reported 32 checks passed. These framework/script totals are separate from document case counts.

Result legend: PASS = complete expected outcome observed in the named isolated check; FAIL = observed mismatch; NOT RUN = procedure prepared but not executed; BLOCKED = prerequisite prevented execution. Blank UAT cells mean no acceptance observation or sign-off.

Requirement basis: Current booking rules in README.md and documentation/HANDOFF.md, confirmed against the cited source files. Each table Expected Result is the test oracle; Test Procedure identifies the input; the implementation source index and execution appendix below distinguish code behavior from observed results. Where no executed test exists, there is no observed result.

# UNIT TESTING PLAN (UTP)

| UNIT TESTING PLAN (UTP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Test Procedure | Pre-condition | Expected Result | Tester | Result (Pass / Failure) |
| 1. | Daily booking price | Call bookingEstimatedCost(450, 1, hour), (450, 8, hour), and (450, 3, day). | Isolated PHP rule script; synthetic rate 450. Implementation: backend/includes/functions.php | Both hourly durations cost 450; three days cost 1350. | Automated script | PASS |
| 2. | Asrama room price | Call bookingEstimatedCost(10, 3, day, 4). | Isolated PHP rule script; synthetic rate 10 per room/day. Implementation: backend/includes/functions.php | Estimated cost is 120. | Automated script | PASS |
| 3. | Booking lead time | Validate a new booking for tomorrow; validate later receipt schedule for that same future date. | Isolated PHP rule script; synthetic dates. Implementation: backend/includes/validation.php | New booking fails the three-day minimum; later receipt is not rejected solely for that lead-time rule. | Automated script | PASS |
| 4. | Whole-number inputs | Pass 12rooms, 12, free, 125.50, false, and disabled to strict parsers. | Isolated PHP rule script. Implementation: backend/includes/validation.php | Malformed numeric/boolean strings are rejected; valid strings retain intended values. | Automated script | PASS |
| 5. | Status transition rule | Check pending to approved/rejected, approved to cancelled, and invalid reverse transitions. | Isolated PHP rule script. Implementation: backend/includes/validation.php | Only pending approval/rejection and approved cancellation are accepted by the helper. | Automated script | PASS |
| 6. | Asrama duration rule | Check hour and day units for Asrama and ordinary facilities. | Isolated PHP rule script. Implementation: backend/includes/validation.php | Asrama rejects hours and accepts days; ordinary facilities accept supported hours/days. | Automated script | PASS |
| 7. | Blocked date expansion | Expand a three-day booking from 30 October across the month boundary and an eight-hour booking. | Isolated PHP rule script; synthetic dates. Implementation: backend/includes/booking_availability.php | Three dates are returned for the day booking; only its chosen date is returned for the hour booking. | Automated script | PASS |
| 8. | Holiday room limit selection | Evaluate 20 December inside synthetic holiday range and 1 January after it. | Isolated PHP rule script; synthetic 30/30 normal and 80/70 holiday limits. Implementation: backend/includes/booking_availability.php | The start date uses 80/70; post-holiday date uses 30/30. | Automated script | PASS |
| 9. | Asrama room allocation validation | Pass negative and fractional male/female room counts to validateBookingFormData. | Isolated JavaScript fixture. Implementation: resources/js/features/booking.js | Both inputs return a whole-number validation error. | Automated script | PASS |
| 10. | Equipment option safety | Use option names with apostrophes, quotation marks, and backslashes in quantity handlers. | Isolated JavaScript DOM fixture. Implementation: resources/js/features/booking.js | Handlers preserve the complete item name and remain callable. | Automated script | PASS |
| 11. | Required booking fields | Pass blank name, email, phone, facility, date, time, and purpose separately to validateBookingData. | Planned isolated PHP fixture. Implementation: backend/includes/validation.php | Each missing field returns a field-specific error; no booking is written. |  | NOT RUN |
| 12. | Contact message validation | Pass invalid email, too-short subject, and too-short message to validateContactMessage. | Planned isolated PHP fixture. Implementation: backend/includes/validation.php | Each invalid field is reported; valid boundary values are accepted. |  | NOT RUN |
| 13. | PIC email wording | Build approval and cancellation email content for synthetic public/staff bookings. | Planned isolated PHP fixture; no transport. Implementation: backend/includes/pic_mail.php | Content identifies account type, payment requirement, booking details, and cancellation reason where applicable. |  | NOT RUN |

# 2. Integration Testing Plan

Use a disposable MySQL database, synthetic accounts and bookings, and controlled mail recipients. These procedures are planned; no live API/database integration result is asserted.

| INTEGRATION TESTING PLAN (ITP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Test Procedure | Pre-condition | Expected Result | Tester | Result (Pass / Failure) |
| 1. | Public registration | Register a synthetic public account; repeat its email and try invalid email/phone. | Disposable MySQL database and synthetic identity. Implementation: backend/api/auth.php | Valid account is saved as public; duplicate and invalid input are refused without extra accounts. |  | NOT RUN |
| 2. | Staff registration and verification | Register staff with valid staff number; attempt staff booking before and after admin verification. | Disposable database; separate admin session. Implementation: backend/api/auth.php; backend/api/users.php | New staff is pending verification; only verified staff gains payment exemption. |  | NOT RUN |
| 3. | Login, session, and logout | Log in as public, staff, and admin; call me; log out; call me again. | Disposable accounts in separate browser sessions. Implementation: backend/api/auth.php | Each identity is restored correctly while active and denied after logout or expiry. |  | NOT RUN |
| 4. | Profile update ownership | Update own name/phone and attempt to alter email, role, or another account. | Signed-in synthetic public account. Implementation: backend/api/auth.php | Only permitted own profile fields change; server identity and role remain unchanged. |  | NOT RUN |
| 5. | Blocked and unverified accounts | Block a synthetic account; attempt login and staff-only payment-free booking. | Disposable database; admin session. Implementation: backend/api/auth.php; backend/api/bookings.php | Blocked account cannot proceed; unverified staff has no payment exemption. |  | NOT RUN |
| 6. | Admin API boundary | Call users, report, facility mutation, PIC mutation, and room settings as guest/public. | Disposable database; guest and public sessions. Implementation: backend/api/users.php; backend/api/facilities.php; backend/api/pics.php; backend/api/asrama_rooms.php | Every protected API denies access and makes no administrative change. |  | NOT RUN |
| 7. | Own booking and protected receipt | Request another user's booking/receipt by ID, reference, and filename. | Two synthetic users with distinct payment files. Implementation: backend/api/bookings.php; backend/api/receipts.php | Other user's private details/files are denied; owner and admin have allowed access. |  | NOT RUN |
| 8. | Public unpaid booking | Submit a valid public booking through Hantar Permohonan without payment file. | Disposable database; available facility/date. Implementation: backend/api/bookings.php; backend/includes/booking_availability.php | Booking is saved as unpaid, remains in history, and does not reserve facility availability. |  | NOT RUN |
| 9. | Booking form validation | Submit omitted required fields, invalid duration, participant count, and a past/too-soon date. | Disposable database; public session. Implementation: backend/includes/validation.php; backend/api/bookings.php | Invalid request returns specific validation errors and creates no booking. |  | NOT RUN |
| 10. | Payment evidence on creation | Submit valid booking with a permitted controlled evidence file. | Disposable database; available date. Implementation: backend/api/bookings.php | File is stored, booking becomes pending, and its date becomes reserved; approval is still pending admin action. |  | NOT RUN |
| 11. | Later receipt upload | Upload evidence to own unpaid booking, then repeat and attempt a past event date. | Disposable database; synthetic booking/file. Implementation: backend/api/bookings.php | Valid upload changes unpaid to pending and reserves capacity; invalid/repeated upload does not make duplicate transitions. |  | NOT RUN |
| 12. | Upload type and size | Try JPEG, PNG, GIF, PDF, spoofed extension, and over-limit file. | Disposable database; controlled files. Implementation: backend/includes/functions.php | Supported detected MIME types within configured size are accepted; unsupported/oversize data is rejected. |  | NOT RUN |
| 13. | Booking account identity | Change email, user_id, account_type, and payment_required in a crafted public request. | Disposable database; signed-in public account. Implementation: backend/api/bookings.php | Saved owner/type/payment rule comes from server session and account record, not forged fields. |  | NOT RUN |
| 14. | Daily price and room price | Create hour, multiday, and Asrama room requests with synthetic facility rates. | Disposable database; seeded rates. Implementation: backend/includes/functions.php; backend/api/bookings.php | Stored estimate uses daily facility rate, days for day bookings, and rooms times days for Asrama. |  | NOT RUN |
| 15. | Equipment quantities | Select two facility equipment options with quantities; try an unlisted item/over-limit quantity. | Disposable database; facility equipment configured. Implementation: backend/api/facilities.php; backend/api/bookings.php | Valid quantities persist and display; invalid equipment is rejected or constrained by the configured options. |  | NOT RUN |
| 16. | Cart and grouped reference | Add two valid requests through Tambah ke Troli and submit the cart; search group reference. | Disposable database; public session. Implementation: resources/js/features/booking.js; backend/api/bookings.php | Distinct booking references share the correct group reference; lookup returns only that group's entries. |  | NOT RUN |
| 17. | User edit and cancellation | Edit own unpaid/pending booking; cancel each; attempt edit/cancel of approved or another user's booking. | Disposable database; synthetic bookings. Implementation: backend/api/bookings.php | Allowed changes persist, cancelled records remain, capacity is released; forbidden changes are denied. |  | NOT RUN |
| 18. | Verified staff application | Submit a verified staff request without receipt and try to attach payment evidence. | Disposable database; verified staff account. Implementation: backend/api/bookings.php | Request becomes pending with payment_required false; evidence is not required or accepted. |  | NOT RUN |
| 19. | Pending approval | Use Sahkan on eligible public pending booking with evidence and staff pending application without evidence. | Disposable database; admin session and controlled mail transport. Implementation: backend/api/bookings.php | Both become approved and stay reserved; public evidence rule remains enforced and staff exemption remains server derived. |  | NOT RUN |
| 20. | Rejection and cancellation reasons | Use Tolak without/with reason on pending; Batalkan Tempahan without/with reason on approved. | Disposable database; admin session. Implementation: backend/api/bookings.php | Missing reason is rejected; valid decision persists note/reason, preserves history, and releases rejected/cancelled capacity. |  | NOT RUN |
| 21. | Invalid and repeated decision | Try unpaid to approved, approved to rejected, and repeat an approved/cancelled request. | Disposable database; admin session. Implementation: backend/includes/validation.php; backend/api/bookings.php | Invalid/repeated transitions are refused with no duplicate state change or notification. |  | NOT RUN |
| 22. | Unpaid overlap cleanup | Approve a paid booking overlapping unpaid requests for same facility; include unrelated facility/date. | Disposable database; synthetic bookings. Implementation: backend/includes/booking_availability.php | Only superseded unpaid conflicts are auto-cancelled with visible reason; unrelated records remain. |  | NOT RUN |
| 23. | Facility isolation | Reserve a normal facility, then request another facility on the same date. | Disposable database; two facilities. Implementation: backend/includes/booking_availability.php | Reservation blocks only the same facility's overlapping date range. |  | NOT RUN |
| 24. | Facility and equipment administration | Add/edit facility, rate, availability, equipment options, and PIC assignment; reload public list. | Disposable database; admin session. Implementation: backend/api/facilities.php | Saved values appear in admin/public views; non-admin mutation is denied. |  | NOT RUN |
| 25. | PIC record and assignment | Add/edit PIC, assign to multiple facilities, replace/remove one assignment, and delete safely. | Disposable database; admin session. Implementation: backend/api/pics.php; backend/api/facilities.php | PIC details and assignments update correctly; facilities/bookings remain intact and deletion follows safeguards. |  | NOT RUN |
| 26. | PIC trial and decision email | Use Hantar E-mel; approve/cancel bookings with assigned PIC using controlled mail transport. | Disposable database; controlled inbox only. Implementation: backend/includes/pic_mail.php; backend/api/pics.php | Correct facility/reference/dates/reason are generated; delivery stages are logged separately; booking decision persists if mail fails. |  | NOT RUN |
| 27. | Missing PIC or transport failure | Approve and cancel with no PIC, no email, or failing controlled transport. | Disposable database; controlled mail failure. Implementation: backend/includes/pic_mail.php | Decision persists and warning is returned; no false claim of actual receipt is made. |  | NOT RUN |
| 28. | Asrama settings boundaries | Save normal male/female 0 to 30 and holiday limits 0 to 100; reject out-of-range values. | Disposable database; admin session. Implementation: backend/api/asrama_rooms.php | Valid settings persist; invalid limits are rejected; public capacity uses saved values. |  | NOT RUN |
| 29. | Asrama holiday dates | Set holiday range; inspect date before, at start/end, and after, including a booking crossing boundary. | Disposable database; synthetic settings. Implementation: backend/includes/booking_availability.php | Each date uses its applicable male/female limit; all dates in a multiday request are checked. |  | NOT RUN |
| 30. | Asrama room capacity | Reserve rooms to exactly fill one block; try one extra room; check other block independently. | Disposable database; synthetic quota and bookings. Implementation: backend/includes/booking_availability.php | Exact remaining capacity is allowed; excess is rejected; male/female quotas are independent. |  | NOT RUN |
| 31. | Asrama capacity release | Reject/cancel a blocking Asrama booking, then recheck remaining rooms and previously unpaid requests. | Disposable database; admin session. Implementation: backend/includes/booking_availability.php | Room quantities return to availability on every affected date; history remains. |  | NOT RUN |
| 32. | Concurrent room requests | Submit two controlled requests for final remaining rooms at the same time. | Disposable MySQL database; two synthetic sessions. Implementation: backend/includes/booking_availability.php | Named locking prevents total pending/approved rooms from exceeding quota. |  | NOT RUN |
| 33. | Customer management | Open customer list/detail/history, set/reset password and verify/block synthetic staff. | Disposable database; admin session. Implementation: backend/api/users.php | Account changes persist, history is accurate, and non-admin calls are denied. |  | NOT RUN |
| 34. | Search, filters, and calendar | Filter customers/bookings by status and search reference; navigate calendar month. | Disposable database; mixed synthetic records. Implementation: resources/js/features/admin.js; backend/api/bookings.php | Matching rows and dates appear without stale responses replacing newer state. |  | NOT RUN |
| 35. | Messages and reply action | Send a synthetic contact message; view it as admin and use reply action with controlled address. | Disposable database; controlled recipient. Implementation: backend/api/messages.php | Message persists and is visible to admin; reply opens with correct target/content. |  | NOT RUN |
| 36. | Report and print | Filter report by month/year and print current view with payment-free staff record. | Disposable database; mixed synthetic statuses. Implementation: backend/api/bookings.php; resources/js/features/admin.js | Counts include all statuses; estimated value excludes payment-free staff from paid revenue; print matches selected period. |  | NOT RUN |
| 37. | Loading, failure, and retry | Interrupt reads/writes, expire session, retry, and inspect empty/loading/error views. | Disposable server/browser sessions. Implementation: resources/js/core/api.js; resources/js/features/dashboard.js | Controls show processing, duplicate submissions are limited, errors preserve recoverable input, and retry/session messages are clear. |  | NOT RUN |
| 38. | Responsive and motion review | Inspect public/admin pages at phone/tablet/desktop widths and reduced-motion setting. | Real browser; synthetic data. Implementation: resources/css/base/responsive.css; resources/css/components/motion.css | Tables/actions remain usable and labels readable; reduced motion avoids nonessential animation. |  | NOT RUN |

# 3. Table User Acceptance Testing — Public User

Awaiting execution with synthetic accounts and controlled recipients. Pass, Fail, Tester and Comments remain blank until observed.

| USER ACCEPTANCE TESTING (UAT) - PUBLIC USER |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
| No. | Test Case Name | Acceptance Requirement | Pass | Fail | Tester | Comments |
| 1. | Register and sign in | A public user registers with valid details, signs in, and sees the correct account identity. |  |  |  |  |
| 2. | Find a facility | Facility cards show saved details, daily rate, availability, equipment, and assigned PIC contact where present. |  |  |  |  |
| 3. | Submit unpaid request | Hantar Permohonan without evidence yields a reference and Belum Bayar status without reserving the date. |  |  |  |  |
| 4. | Submit with payment evidence | Accepted evidence changes the request to Menunggu Semakan Bayaran and reserves relevant availability. |  |  |  |  |
| 5. | Cart submission | Tambah ke Troli supports multiple requests and a grouped lookup without losing individual references. |  |  |  |  |
| 6. | Track request | Dashboard and reference lookup display current status, booking details, and decision notes after refresh. |  |  |  |  |
| 7. | Change or cancel request | Eligible unpaid/pending booking can be edited or cancelled; history remains and availability updates. |  |  |  |  |
| 8. | Private receipt access | User sees own evidence but cannot access another user's private evidence or booking. |  |  |  |  |
| 9. | Recover from errors | A failed request shows a useful message, preserves entered data where possible, and can be retried. |  |  |  |  |

# 4. Table User Acceptance Testing — Staff

Awaiting execution with synthetic accounts and controlled recipients. Pass, Fail, Tester and Comments remain blank until observed.

| USER ACCEPTANCE TESTING (UAT) - STAFF |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
| No. | Test Case Name | Acceptance Requirement | Pass | Fail | Tester | Comments |
| 1. | Register staff account | Staff number is required and the new account shows pending verification. |  |  |  |  |
| 2. | Verification boundary | Before admin verification, staff cannot submit a payment-free application. |  |  |  |  |
| 3. | Submit staff application | Verified staff uses Hantar Permohonan without payment evidence and receives Menunggu Kelulusan status. |  |  |  |  |
| 4. | Track approval | Staff sees Sahkan or Tolak outcome and notes after refresh. |  |  |  |  |
| 5. | No irrelevant payment controls | Verified staff is not asked for a receipt or shown paid-revenue treatment. |  |  |  |  |
| 6. | Own account and history | Staff may update allowed profile fields and view only own applications. |  |  |  |  |

# 5. Table User Acceptance Testing — Administrator

Awaiting execution with synthetic accounts and controlled recipients. Pass, Fail, Tester and Comments remain blank until observed.

| USER ACCEPTANCE TESTING (UAT) - ADMINISTRATOR |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
| No. | Test Case Name | Acceptance Requirement | Pass | Fail | Tester | Comments |
| 1. | Access control | Administrator opens protected pages/APIs; guest/public requests are denied. |  |  |  |  |
| 2. | Verify staff | Sahkan changes a pending staff account to verified and affects subsequent application eligibility. |  |  |  |  |
| 3. | Review booking | Sahkan eligible pending public/staff booking; status and reserved availability persist. |  |  |  |  |
| 4. | Reject and cancel | Tolak pending or Batalkan Tempahan approved request requires a reason and preserves history. |  |  |  |  |
| 5. | Customer management | Administrator searches customers, views booking history, and manages supported account controls. |  |  |  |  |
| 6. | Facilities and equipment | Saved facility/rate/availability/equipment changes appear in public booking choices. |  |  |  |  |
| 7. | PIC management | Administrator edits PIC contact, assigns/reassigns/removes PIC, and sees correct facility contact. |  |  |  |  |
| 8. | Asrama limits | Urus Bilik saves block quotas and Mod Cuti Panjang dates; room availability follows each date's limit. |  |  |  |  |
| 9. | Messages | Submitted customer message appears in admin view and reply action targets the sender. |  |  |  |  |
| 10. | Reports and print | Month/year filtering, status counts, estimated values, evidence counts, and Cetak Laporan agree with records. |  |  |  |  |
| 11. | Calendar and filters | Calendar and table filters reflect saved bookings without stale updates. |  |  |  |  |

# 6. Supplementary Acceptance Scenarios — PIC Notifications

Awaiting execution with synthetic accounts and controlled recipients. Pass, Fail, Tester and Comments remain blank until observed.

| SUPPLEMENTARY ACCEPTANCE TESTING (UAT) - PIC NOTIFICATIONS |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
| No. | Test Case Name | Acceptance Requirement | Pass | Fail | Tester | Comments |
| 1. | Manual trial message | Hantar E-mel reaches only a controlled test inbox and identifies the PIC and facility. |  |  |  |  |
| 2. | Approval notice | Controlled PIC inbox receives accurate public or staff approval wording and booking details. |  |  |  |  |
| 3. | Cancellation notice | Controlled PIC inbox receives approved-booking cancellation with correct reason. |  |  |  |  |
| 4. | Delivery failure | A simulated mail failure is reported without reversing an approved/cancelled booking decision. |  |  |  |  |

# 7. Execution Evidence

5 October 2026, Windows checkout at commit 422c2c9. The isolated JavaScript command was bundled node.exe --test documentation/checks/accounts-functions.test.js documentation/checks/admin-functions.test.js documentation/checks/customer-functions.test.js documentation/checks/workspace.test.js; result: 45 tests passed, 0 failed. It used VM/DOM fixtures and mocked fetch calls; it did not contact production services. UTP 9–10 are covered by the named JavaScript test assertions. Evidence: command output in this preparation session.

5 October 2026, local PHP 8.3.30. Command: php.exe documentation/checks/backend_booking_regression.php; result: 32 checks passed. The script imports isolated helpers and does not open an application database connection. UTP 1–8 are covered by its explicit assertions. Evidence: command output in this preparation session. There was no framework-reported assertion total for this script.

No ITP or UAT case was executed. No real mail receipt, responsive layout, or live MySQL availability behavior was observed. Execution dates for those cases, testers, and sign-off remain open.

# 8. Implementation Basis and Coverage Gaps

Active implementation: Laravel 13 routes in routes/web.php and routes/api.php serve legacy views and route PHP handlers. The browser uses HTML/CSS/JavaScript in resources/views and resources/js; MySQL schema is in database/polspace.sql. Server logic is in backend/api and backend/includes. A separate direct-PHP mail fallback is documented, while Laravel transport is used through the routed API. No PIC login role is present; PICs are contact and assignment records.

Confirmed status flow: Public request without evidence is unpaid; a valid evidence upload makes it pending. Verified staff application is pending without payment. Admin approval/rejection applies to pending; admin cancellation applies to approved and requires a reason. User cancellation applies to own unpaid/pending. Pending and approved block normal facility dates or consume Asrama rooms; unpaid, rejected and cancelled do not. Records are preserved, and DELETE is disabled.

Asrama settings use normal limits up to 30 rooms per male/female block and optional holiday limits up to 100, with configured dates. The system manages quantities and dates, not individual room/floor allocation. Uploaded payment evidence is not an official receipt or proof of payment acceptance. Reported money is estimated booking value, not recorded revenue.

Coverage gaps: Live MySQL integration, concurrent locking, file protection, browser responsiveness, manual UAT, mail transport acceptance, and actual receipt in a controlled inbox require a disposable environment and human observation. No claim of full offline/PWA operation is made. Current documentation mentions both legacy PHP and routed Laravel behavior; deployment-specific mail behavior should be verified before acceptance. No unsupported feature is counted as complete.